## Slide 1: Introduction to Software Engineering
CSSE3113

## Slide 2: metrics in process and project domain
Process metrics are collected across all projects and over long periods of time. Their intent is to provide a set of process indicators that lead to long-term software process improvement.
Project metrics enable a software project manager to:
  (1) assess the status of an ongoing project,
  (2) track potential risks,
  (3) uncover problem areas before they go “critical,”
  (4) adjust work flow or tasks, and
  (5) evaluate the project team’s ability to control quality of software work products.
Measures that are collected by a project team and converted into metrics for use during a project can also be transmitted to those with responsibility for software process improvement.
For this reason, many of the same metrics are used in both the process and project domains.

## Slide 3: Process Metrics and software process improvement
The only rational way to improve any process is:
  to measure specific attributes of the process,
  develop a set of meaningful metrics based on these attributes,
  then use the metrics to provide indicators that will lead to a strategy for improvement.
But process is only one of a number of “controllable factors in improving software quality and organizational performance” [Pau94]

## Slide 4: Process Metrics and software process improvement

## Slide 5: Process Metrics and software process improvement
You can only measure the efficacy of a software process indirectly.
  That is, you derive a set of metrics based on the outcomes that can be derived from the process.
Outcomes include
  measures of errors uncovered before release of the software,
  defects delivered to and reported by end users,
  work products delivered (productivity),
  human effort expended,
  calendar time expended,
  schedule conformance,
  and other measures.
You can also derive process metrics by measuring the characteristics of specific software engineering tasks.

## Slide 6: Process Metrics and software process improvement
Grady [Gra92] argues that there are “private and public” uses for different types of process data.
It is natural that individual software engineers might be sensitive to the use of metrics collected on an individual basis, these data should be private to the individual and serve as an indicator for the individual only.
  Examples of private metrics include defect rates (by individual), defect rates (by component), and errors found during development.
Some process metrics are private to the software project team but public to all team members.
  Examples include defects reported for major software functions (that have been developed by a number of practitioners), errors found during technical reviews, and lines of code or function points per component or function. The team reviews these data to uncover indicators that can improve team performance.

## Slide 7: Process Metrics and software process improvement
Public metrics generally assimilate information that originally was private to individuals and teams.
  Project-level defect rates (absolutely not attributed to an individual), effort, calendar times, and related data are collected and evaluated in an attempt to uncover indicators that can improve organizational process performance.
As an organization becomes more comfortable with the collection and use of process metrics, the derivation of simple indicators gives way to a more rigorous approach called statistical software process improvement (SSPI).
  In essence, SSPI uses software failure analysis to collect information about all errors and defects encountered as an application, system, or product is developed and used.

## Slide 8: Project metrics
Software process metrics are used for strategic purposes.
Software project measures are tactical.
  That is, project metrics and the indicators derived from them are used by a project manager and a software team to adapt project workflow and technical activities.
The first application of project metrics on most software projects occurs during estimation.
  Metrics collected from past projects are used as a basis from which effort and time estimates are made for current software work.
  As a project proceeds, measures of effort and calendar time expended are compared to original estimates (and the project schedule).
The project manager uses these data to monitor and control progress.

## Slide 9: Project metrics
The intent of project metrics is twofold.
  First, these metrics are used to minimize the development schedule by making the adjustments necessary to avoid delays and mitigate potential problems and risks.
  Second, project metrics are used to assess product quality on an ongoing basis and, when necessary, modify the technical approach to improve quality.
As quality improves, defects are minimized, and as the defect count goes down, the amount of rework required during the project is also reduced.
This leads to a reduction in overall project cost.

## Slide 10: Software measurements
Measurements in the physical world can be categorized in two ways:
  direct measures (e.g., the length of a bolt), and
  indirect measures (e.g., the “quality” of bolts produced, measured by counting rejects).
Software metrics can be categorized similarly.
Direct measures of the software process include cost and effort applied.
  Direct measures of the product include lines of code (LOC) produced, execution speed, memory size, and defects reported over some set period of time.
Indirect measures of the product include functionality, quality, complexity, efficiency, reliability, maintainability, and many other “–abilities”

## Slide 11: Software measurements
Software metrics domain is partitioned into process, project, and product metrics.
Product metrics that are private to an individual are often combined to develop project metrics that are public to a software team.
Project metrics are then consolidated to create process metrics that are public to the software organization as a whole.
But how does an organization combine metrics that come from different individuals or projects?
  if the measures are normalized, it is possible to create software metrics that enable comparison to broader organizational averages.

## Slide 12: Size oriented metrics
Size-oriented software metrics are derived by normalizing quality and/or productivity measures by considering the size of the software that has been produced.
If a software organization maintains simple records, a table of size-oriented measures, such as the one shown in Figure 25.2, can be created.

## Slide 13: Size oriented metrics
In order to develop metrics that can be assimilated with similar metrics from other projects, you can choose lines of code as a normalization value.
From the basic data contained in the table, a set of simple size-oriented metrics can be developed for each project:
  Errors per KLOC (thousand lines of code)
  Defects per KLOC
  $ per KLOC
  Pages of documentation per KLOC
In addition, other interesting metrics can be computed:
  Errors per person-month
  KLOC per person-month
  $ per page of documentation

## Slide 14: Size oriented metrics
Size-oriented metrics are not universally accepted as the best way to measure the software process.
Most of the controversy swirls around the use of lines of code as a key measure.
Proponents
that LOC is an “artifact” of all software development projects that can be easily counted,
that many existing software estimation models use LOC or KLOC as a key input,
that a large body of literature and data predicated on LOC already exists.
Opponents
that LOC measures are programming language dependent,
that when productivity is considered, they penalize well-designed but shorter programs;
that they cannot easily accommodate nonprocedural languages;
that their use in estimation requires a level of detail that may be difficult to achieve

## Slide 15: function oriented metrics
Function-oriented software metrics use a measure of the functionality delivered by the application as a normalization value.
The most widely used function-oriented metric is the function point (FP).
Computation of the function point is based on characteristics of the software’s information domain and complexity.
The function point, like the LOC measure, is controversial.
Proponents
FP is programming language independent,
it is based on data that are more likely to be known early in the evolution of a project,
Opponents
the method requires some “sleight of hand” in that computation is based on subjective rather than objective data, that counts of the information domain (and other dimensions) can be difficult to collect,
that FP has no direct physical meaning—it’s just a number.

## Slide 16: Reconciling loc and fp metrics
The relationship between lines of code and function points depends upon the programming language that is used to implement the software and the quality of the design.
A number of studies have attempted to relate FP and LOC measures.
The following table [QSM02] provides rough estimates of the average number of lines of code required to build one function point in various programming languages:

## Slide 17: Reconciling loc and fp metrics

## Slide 18: Reconciling loc and fp metrics
Using the information contained in the table, it is possible to “backfire” [Jon98] existing software to estimate the number of function points, once the total number of programming language statements are known.
LOC and FP measures are often used to derive productivity metrics.
Function points and LOC-based metrics have been found to be relatively accurate predictors of software development effort and cost.
However, in order to use LOC and FP for estimation (Chapter 26), an historical baseline of information must be established.

## Slide 19: Object oriented metrics
Conventional software project metrics (LOC or FP) can be used to estimate object oriented software projects.
However, these metrics do not provide enough granularity for the schedule and effort adjustments that are required as you iterate through an evolutionary or incremental process.
Lorenz and Kidd [Lor94] suggest the following set of metrics for OO projects:
Number of scenario scripts.
  A scenario script (analogous to use cases) is a detailed sequence of steps that describe the interaction between the user and the application.

## Slide 20: Object oriented metrics
Number of key classes.
  Key classes are the “highly independent components” [Lor94] that are defined early in object-oriented analysis.
Number of support classes.
  Support classes are required to implement the system but are not immediately related to the problem domain.
  Examples might be user interface (GUI) classes, database access and manipulation classes, and computation classes.
Average number of support classes per key class.
  In general, key classes are known early in the project. Support classes are defined throughout.
  If the average number of support classes per key class were known for a given problem domain, estimating (based on total number of classes) would be greatly simplified.
Number of subsystems.
  A subsystem is an aggregation of classes that support a function that is visible to the end user of a system.

## Slide 21: Use case oriented metrics
Use cases are used widely as a method for describing customer-level or business domain requirements that imply software features and functions.
It would seem reasonable to use the use case as a normalization measure similar to LOC or FP.
Because use cases can be created at vastly different levels of abstraction, there is no standard “size” for a use case.
Without a standard measure of what a use case is, its application as a normalization measure (e.g., effort expended per use case) is suspect.
Researchers have suggested use-case points (UCPs) as a mechanism for estimating project effort and other characteristics.
The UCP is a function of the number of actors and transactions implied by the use-case models and is analogous to the FP in some ways.

## Slide 22: WebApp project metrics
The objective of all WebApp projects is to deliver a combination of content and functionality to the end user.
Measures and metrics used for traditional software engineering projects are difficult to translate directly to WebApps.
Yet, it is possible to develop a database that allows access to internal productivity and quality measures derived over a number of projects.

## Slide 23: WebApp project metrics
Among the measures that can be collected are:
  Number of static Web pages
  Number of dynamic Web pages
  Number of internal page links
  Number of persistent data objects
  Number of external systems interface
  Number of static content objects
  Number of dynamic content objects
  Number of executable functions
Each of these measures can be determined at a relatively early stage.

## Slide 24: WebApp project metrics
For example, you can define a metric that reflects the degree of end-user customization that is required for the WebApp and correlate it to the effort expended on the project and/or the errors uncovered as reviews and testing are conducted.
To accomplish this, you define:
Nsp = number of Static Web pages
Ndp = number of Dynamic Web pages
Then, Customization index,
C = Ndp / (Ndp + Nsp)
The value of C ranges from 0 to 1. As C grows larger, the level of WebApp customization becomes a significant technical issue.
Similar WebApp metrics can be computed and correlated with project measures such as effort expended, errors and defects uncovered, and models or documentation pages produced.

## Slide 25: Special THANK FOR THE MATERIALS
Software Engineering Book by Roger S. Pressman (Chapter 25 , Section )